PRODUCT REQUIREMENTS DOCUMENT

Credit Card Fraud Detection System

Hybrid anomaly detection (XGBoost + Isolation Forest/Autoencoder) with SHAP explainability

| Author | Vivek Yadav |
| --- | --- |
| Version / Status | v1.0 – Draft for review |
| Date | 30 September 2026 |
| Project type | B.Tech CSE (AI/ML) minor/major project – prototype |
| Target submission | 31 October 2026 (aim to be submission-ready by 30 October) |
| Source | Credit Card Fraud Detection Report (design) and 5-sprint build plan |

# 1. Overview

This document defines what the Credit Card Fraud Detection System must do, who it serves, and how success will be measured. It turns the project report into a build-ready specification for the 5-sprint plan running from 30 September to 31 October 2026.

## 1.1 Problem

Credit card fraud causes large losses every year and its patterns change faster than a static rule engine can be updated. Rule-based engines are easy to reverse-engineer and produce many false positives. A purely supervised model only recognises fraud it has seen labelled. Fraud is adversarial, so a useful system must catch known attack signatures and also flag transactions that are statistically abnormal, even when no past label matches.

## 1.2 Product vision

A real-time scoring service that is accurate on known fraud, sensitive to unseen anomalies, explainable to a human reviewer, and fast enough to run inline at checkout. Every alert reaches a fraud analyst with a plain-language reason, and the analyst’s decision feeds future retraining.

## 1.3 Goals

- Build a hybrid detection pipeline that combines a supervised classifier with an unsupervised anomaly layer.

- Score transactions in near real time, with a target of p95 end-to-end latency under 200 ms.

- Provide a per-alert explanation (SHAP) for every flagged transaction.

- Give analysts a dashboard to triage, review and resolve alerts, with outcomes logged for retraining.

- Prove the hybrid claim experimentally: the hybrid must beat XGBoost alone on a fraud type held out from training.

## 1.4 Non-goals (Phase 1)

- Integration with a real bank, card network or payment gateway. All data is public or synthetic.

- Production-grade security, PCI-DSS compliance, multi-tenancy or authentication beyond a basic analyst login.

- Graph-based fraud-ring detection, online/incremental learning and automatic ensemble re-weighting (see Future Scope).

- Horizontal scaling beyond a single Docker Compose deployment.

# 2. Users and Use Cases

| Persona | Needs | Success looks like |
| --- | --- | --- |
| Fraud analyst (primary) | A prioritised queue of suspicious transactions, a clear reason for each, and one-click resolution. | Resolves an alert in under a minute using the SHAP explanation, without opening raw logs. |
| ML engineer / maintainer | Versioned models, reproducible training, drift signals and labelled feedback data. | Retrains from analyst labels and rolls out a new model version without code changes. |
| Merchant / cardholder (indirect) | Genuine purchases approved instantly; fraud stopped. | Low false-positive rate; no checkout delay. |
| Project examiner | Evidence that design choices are justified and results are honest. | Sees ablation table, held-out experiment, latency measurement and stated limitations. |

## 2.1 User stories

- As an analyst, I see open alerts sorted by risk so I review the most dangerous first.

- As an analyst, I open a case and see which features drove the alert (e.g. unusual location plus high amount) in a SHAP bar chart.

- As an analyst, I mark an alert as confirmed fraud or false positive, and the decision is stored with my ID and timestamp.

- As an ML engineer, I retrain the model on analyst-labelled alerts and register a new model version.

- As an ML engineer, I replay a dataset through Redis Streams to test the pipeline end to end.

- As an examiner, I run one command and see the system working with a demo dataset.

# 3. Functional Requirements

Priority: P0 = must ship for the demo, P1 = should ship, P2 = stretch goal.

## 3.1 Ingestion and features

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1 | Transactions from POS, app and web channels are published to a Redis Stream and consumed by the scoring service through a consumer group (XREADGROUP, XACK). | P0 |
| FR-2 | Delivery is at-least-once. All database writes are idempotent (unique transaction ID with ON CONFLICT DO NOTHING) so replays never create duplicate alerts. | P0 |
| FR-3 | A single shared feature module is used for both training and serving to avoid train/serve skew. | P0 |
| FR-4 | Features are computed point-in-time, using only past data: velocity (count and amount per card over 1h/24h/7d), amount z-score against the card’s own history, haversine distance from home location and from the previous transaction, implied travel speed, and time-of-day deviation. | P0 |
| FR-5 | Online velocity lookups use Redis sorted sets or hashes for O(1) access. | P1 |
| FR-6 | Merchant-category novelty and device/IP novelty features are added where the dataset provides the fields (IEEE-CIS). | P2 |

## 3.2 Detection and decisioning

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-7 | A supervised XGBoost classifier scores each transaction. Class imbalance is handled with scale_pos_weight; any oversampling is applied to training folds only. Probabilities are calibrated. | P0 |
| FR-8 | An unsupervised Isolation Forest, trained mostly on legitimate transactions using behavioural features (not raw IDs), produces an anomaly score for every transaction. | P0 |
| FR-9 | The system supports a stacked variant in which the anomaly score is an input feature to XGBoost, alongside a simple OR-fusion baseline, so the two can be compared. | P0 |
| FR-10 | Each transaction receives one of three decisions: approve, send to review, or block. Block on high XGBoost probability; review on mid-range probability or a high anomaly score. Thresholds come from a cost matrix (cost of missed fraud vs. cost of a false positive) and analyst capacity, not a fixed 0.5. | P0 |
| FR-11 | An autoencoder (reconstruction error on legitimate data, threshold at a high validation percentile) is available as an alternative unsupervised layer. | P2 |
| FR-12 | Every model version is stored with a version identifier (joblib artefact plus a model_version column on each score and alert). | P0 |

## 3.3 Explainability

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-13 | For each flagged transaction, SHAP TreeExplainer produces per-feature contributions for the XGBoost score. | P0 |
| FR-14 | SHAP is computed asynchronously and only for flagged transactions, so it does not count against the 200 ms scoring budget. | P0 |
| FR-15 | Alerts raised only by the unsupervised layer are explained separately (per-feature deviation or SHAP for Isolation Forest), because SHAP on the XGBoost output cannot explain them. | P1 |

## 3.4 Scoring API and storage

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /score | Score one transaction synchronously; returns risk score, anomaly score, decision and model_version. |
| GET | /alerts | List alerts with filters (status, risk band, date range) and sorting. |
| GET | /alerts/{id} | Alert detail including transaction, scores and SHAP contributions. |
| PATCH | /alerts/{id} | Analyst decision: confirmed_fraud or false_positive, written to the audit log. |
| POST | /retrain | Trigger a simple retrain from analyst-labelled alerts and register a new model version. |
| GET | /health | Liveness check for Docker Compose and load tests. |

Table 1: Proposed API surface (FastAPI, OpenAPI docs generated automatically)

- FR-16 (P0): All transactions, alerts, model versions and analyst actions are persisted in PostgreSQL.

- FR-17 (P0): Every state-changing action on a transaction or alert is written to an audit log with actor, action and timestamp.

## 3.5 Analyst dashboard (React)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-18 | Alert table with status, risk score, amount, merchant, time; supports filtering and sorting. | P0 |
| FR-19 | Case view showing transaction details, both model scores and a SHAP bar chart of the top contributing features. | P0 |
| FR-20 | Confirm fraud and False positive buttons that update the alert and log the analyst decision. | P0 |
| FR-21 | Summary panel: open alerts, alerts by decision tier, and recent false-positive rate. | P1 |
| FR-22 | Model/drift panel showing model version and a population-stability (PSI) check. | P2 |

## 3.6 Feedback loop

Analyst labels are stored and exported as a retraining set. A simple retrain job produces a new versioned model. The demo includes a drift scenario: inject a shifted fraud pattern, show performance dropping, then show recovery after retraining on analyst labels (P1).

# 4. Non-Functional Requirements

| ID | Category | Requirement | Target |
| --- | --- | --- | --- |
| NFR-1 | Latency | End-to-end scoring time per transaction, measured with Locust. | p95 < 200 ms |
| NFR-2 | Throughput | Sustained scoring rate on a single-machine deployment. | Proposed: 100 TPS; confirm after profiling |
| NFR-3 | Reliability | No lost or duplicated alerts when the consumer restarts or messages are replayed. | Verified by replay test |
| NFR-4 | Reproducibility | One command brings up Postgres, Redis and the API; fixed seeds; dataset download scripts. | docker compose up works |
| NFR-5 | Explainability | Every alert has a stored explanation. | 100% of flagged alerts |
| NFR-6 | Auditability | Alert and analyst actions are traceable. | Audit row per state change |
| NFR-7 | Maintainability | Unit tests for the feature module and scoring endpoint; typed payloads via Pydantic. | Feature module tested |
| NFR-8 | Data honesty | Report states that Sparkov fraud labels come from generator rules, so very high scores are partly an artefact. | Stated in write-up |

# 5. System Architecture

The prototype is an event-driven pipeline:

- Ingest: POS/app/web events are published to Redis Streams and fanned out through a consumer group.

- Features: the shared feature module computes velocity, geo-distance, travel speed and time-of-day features.

- Score: XGBoost and the anomaly layer score in parallel (or stacked), then the decision layer applies approve / review / block thresholds.

- Explain and store: flagged transactions go to an async SHAP worker and are written to PostgreSQL as alerts.

- Serve: FastAPI exposes /score and the alert APIs to the React dashboard; analyst decisions are logged back for retraining.

## 5.1 Technology stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| API and orchestration | FastAPI (Python) | Async, low-latency, Pydantic validation, auto OpenAPI docs. |
| Ingestion | Redis Streams | Lightweight high-throughput log with consumer groups; simpler than Kafka. |
| Supervised model | XGBoost | Strong on imbalanced tabular fraud data; fast to train. |
| Unsupervised model | Isolation Forest (PyOD/scikit-learn); Autoencoder optional | Flags unusual behaviour without fraud labels. |
| Explainability | SHAP | Per-prediction attribution that native feature importance cannot provide. |
| Storage | PostgreSQL | ACID storage and audit trail for a relational schema. |
| Dashboard | React | Component model suits filter/drill-down case management. |
| MLOps | joblib versioning; MLflow and Evidently optional | Model registry and drift checks if time allows. |
| Load testing | Locust | Measures p95 latency under load. |

## 5.2 Data model

The schema is centred on the Transaction entity. Each transaction links a Card (and its customer) to a Merchant, may generate zero or one Fraud Alert, and every alert records the ML Model version that produced it and optionally the Analyst who reviewed it.

| Entity | Key fields (indicative) |
| --- | --- |
| Customer / Card | card_id, customer_id, home_lat, home_long, created_at |
| Merchant | merchant_id, name, category, lat, long |
| Transaction | txn_id (unique), card_id, merchant_id, amount, timestamp, channel, lat, long, engineered features, risk_score, anomaly_score, decision, model_version |
| Fraud Alert | alert_id, txn_id, status, risk_band, shap_json, model_version, analyst_id, resolution, resolved_at |
| ML Model | model_version, type, trained_at, dataset, metrics_json, artefact_path |
| Analyst | analyst_id, name, role |
| Audit Log | log_id, entity_type, entity_id, action, actor, timestamp |

# 6. Data and Modelling Plan

## 6.1 Datasets

| Dataset | Size / fraud rate | Role in this project |
| --- | --- | --- |
| Sparkov simulated transactions | ~1.85M rows, ~0.5% fraud | Primary development set. Has cardholder and merchant coordinates, category and timestamp, so behavioural features can be built. |
| ULB Credit Card Fraud | 284,807 rows, 0.172% fraud | Standard benchmark for baseline comparison. PCA-anonymised, so no behavioural features. |
| IEEE-CIS Fraud Detection | ~590k rows, ~3.5% fraud | Optional validation of generalisation using device, email and address fields. |

Table 2: Datasets. Sprint 1 downloads Sparkov and ULB only; IEEE-CIS is a stretch validation.

## 6.2 Evaluation protocol

- Time-based split: train on earlier months, test on later ones. Random splits leak and overstate performance.

- Metrics: precision, recall, F1, AUC-PR (primary comparison) and p95 latency. Raw accuracy is not used, since fraud is well under 1% of transactions.

- Ablation table: XGBoost only, Isolation Forest only, OR-fusion, and stacked hybrid, each reported with precision, recall, F1, AUC-PR and p95 latency.

- Held-out fraud type: remove one fraud category from training, then show XGBoost misses it while the hybrid catches it.

- Cost-based evaluation: money saved versus money lost to false positives at the chosen thresholds.

## 6.3 Success criteria

| Criterion | Measure | Target |
| --- | --- | --- |
| Beats baselines | AUC-PR vs. Logistic Regression and plain XGBoost on the time-based test set | Hybrid ≥ plain XGBoost |
| Hybrid justified | Recall on held-out fraud type | Hybrid > XGBoost alone |
| Real-time capable | p95 end-to-end latency under Locust load | < 200 ms |
| Explainable | Flagged alerts with stored SHAP explanation | 100% |
| Pipeline correct | Replayed transaction goes Redis → stored alert with explanation, no duplicates | Pass |
| Demo ready | End-to-end demo runs from a clean checkout | Pass by 27 Oct |

Numeric precision/recall targets are intentionally not fixed yet. They will be set from the baseline table produced in Sprint 1, once realistic values on the time-based split are known.

# 7. Milestones

| Sprint | Dates | Goal | Key deliverables | Done when |
| --- | --- | --- | --- | --- |
| S1 | 30 Sep – 6 Oct | Data, baselines, features started | Repo and Docker Compose (Postgres, Redis, API); Sparkov and ULB downloaded; EDA; Logistic Regression and XGBoost baselines; start of feature module. | Baseline table committed; docker compose up works |
| S2 | 7 – 13 Oct | Features finished, models trained | Features with time-based split; tuned XGBoost (scale_pos_weight, cost-based threshold); Isolation Forest; stacked variant; ablation table; held-out fraud-type experiment. | Hybrid beats XGBoost alone on held-out type |
| S3 | 14 – 20 Oct | Decision layer and backend | Approve/review/block thresholds; async SHAP; FastAPI /score and alert APIs; Redis consumer group; idempotent Postgres writes; model versioning. | Replayed transaction becomes stored alert with SHAP |
| S4 | 21 – 27 Oct | Dashboard and evaluation | Minimal React dashboard (alert table, case view with SHAP chart, confirm/false-positive); Locust p95 test; cost-based evaluation; simple retrain. Feature freeze 24 Oct, code freeze 27 Oct. | End-to-end demo runs; p95 measured |
| S5 | 28 – 31 Oct | Write-up and submission | Report updated with real numbers and figures; demo video; viva rehearsal. Submission-ready by 30 Oct; 31 Oct is buffer only. | Submitted |

# 8. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Tight timeline (one month, five sprints) | High | Strict P0/P1/P2 split; feature freeze 24 Oct, code freeze 27 Oct; cut P2 items first (autoencoder, drift panel, IEEE-CIS). |
| Synthetic labels inflate scores on Sparkov | Medium | Benchmark on ULB, state the limitation in the report, and rely on the held-out fraud-type experiment rather than headline scores. |
| Data leakage from random splits or future data in features | High | Time-based split; point-in-time features; unit tests on the feature module. |
| OR-fusion inflates false positives | Medium | Use three-tier decisions and stacking; choose thresholds from analyst capacity and cost matrix. |
| SHAP cannot explain unsupervised-only alerts | Medium | Explain each layer separately (FR-15); keep SHAP async and only for flagged transactions. |
| Latency budget missed under load | Medium | Redis-backed online features, compute SHAP off the hot path, measure early with Locust. |
| Train/serve skew | High | One shared feature module used in both paths. |
| Duplicate alerts from at-least-once delivery | Medium | Idempotent writes with unique transaction ID. |

# 9. Assumptions, Dependencies and Open Questions

## 9.1 Assumptions and dependencies

- Public datasets (Sparkov, ULB) are available and licences allow academic use.

- The project runs on a single developer machine using Docker Compose.

- Python libraries used: FastAPI, XGBoost, scikit-learn, PyOD, SHAP, Redis client, SQLAlchemy/psycopg; React for the front end.

## 9.2 Open questions

- Is the autoencoder in scope for submission, or is Isolation Forest sufficient for the unsupervised layer?

- Which fraud category will be held out for the key experiment?

- Will analyst login be a simple hard-coded role or a minimal auth layer?

- Is a short paper or publication a goal, or is the submission the only deliverable?

# 10. Future Scope

- Graph-based model (NetworkX or Neo4j with community detection) to catch coordinated multi-account fraud rings.

- Online/incremental learning so the model adapts between full retraining cycles.

- Adaptive feedback loop where analyst decisions automatically re-weight the ensemble.

- MLflow model registry and Evidently drift monitoring as a full MLOps layer.

# Appendix: References

- Dal Pozzolo, A. et al., “Credit Card Fraud Detection: A Realistic Modeling and a Novel Learning Strategy,” IEEE TNNLS, 2018.

- Liu, F. T., Ting, K. M., & Zhou, Z.-H., “Isolation Forest,” IEEE ICDM, 2008.

- Lundberg, S. M., & Lee, S.-I., “A Unified Approach to Interpreting Model Predictions,” NeurIPS, 2017.

- Chen, T., & Guestrin, C., “XGBoost: A Scalable Tree Boosting System,” ACM SIGKDD, 2016.

- Chandola, V., Banerjee, A., & Kumar, V., “Anomaly Detection: A Survey,” ACM Computing Surveys, 2009.

- Carcillo, F. et al., “Combining unsupervised and supervised learning in credit card fraud detection,” Information Sciences, 2021.